3 Months Learning Journey (2026)

Department: SDD ¦ Number of Internships: 2 ¦ Stack: Angular / Java / MSSQL Server / PostgreSQL Core Portals: iBanking (Customer Internet Banking) & Adminconsole (Back-Office Admin Console)

## Schedule

| No. | Week | Assignment | Document |
| --- | --- | --- | --- |
| Month 1 — Foundation & Environment Setup |  |  |  |
| 1 | Week 1 | Onboarding & Environment Setup: Install development tools (Node.js, Angular CLI, JDK 17,/ VS Code, Git, / SSMS, Postgres/ Postman). Clone iBanking_portal and adminconsole repositories along with backend services. Configure local environments, run both portals locally, and understand multi-project repository structure. | Weekly Report |
| 2 | Week 2 | Learning & Discussion: MFS Dual-Portal Architecture Overview: Study architecture differences between customer-facing iBanking_portal and back-office adminconsole. Understand authentication flows (Customer OTP/JWT vs. Admin RBAC & session management), API gateway routing, and Serverless service communication. | Weekly Report |
| 3 | Week 3 | Learning & Discussion: Angular Fundamentals in Banking Portals: Deep-dive into Angular components, reactive forms, custom validators (account number format, amount limits), routing guards (AuthGuard, RoleGuard), HTTP interceptors (token injection, error modal handler), and RxJS observables in both portals. | Weekly Report |
| 4 | Week 4 | Hands-on: Read & Trace Existing End-to-End Flow: Trace a complete financial transaction flow across both portals: Customer initiates Fund Transfer / Bill Payment on iBanking_portal (UI Form → Validation → Service → REST API → DB transaction) and staff views transaction record / audit log in adminconsole. | Weekly Report |
| Month 2 — Core Development Skills |  |  |  |
| 5 | Week 5 | Learning & Discussion: Java Serverless REST API for Financial Services: Controller, Service, and Repository layers; DTO pattern, validation (@Valid), error handling (@ControllerAdvice), idempotency key handling for transactions, and Maker-Checker approval workflow design. | Weekly Report |
| 6 | Week 6 | Learning & Discussion: MFS Database Design & Ledger Concepts: Core schemas across customer and admin modules (Customer, Account, Transaction, TransferLimit, FeeConfig, AdminUser, RolePermission, AuditLog). Dr/Cr logic, ACID transactions, and indexing. | Weekly Report |
| 7 | Week 7 | Hands-on: Bug Fix Assignment: Fix 2–3 assigned minor bugs across iBanking_portal and adminconsole (e.g., input masking/validation for account numbers, date-picker filter issue on Admin transaction history, error toast handling on failed API calls). Submit via Git branch & Merge Request (MR). | Weekly Report + MR Link |
| 8 | Week 8 | Hands-on: Feature Enhancement: Add a full-stack feature enhancement to an existing module (e.g., "Export Transaction Statement as PDF/CSV" with date range on iBanking_portal OR "Customer Status Lock/Unlock with Reason & Audit Log" on adminconsole). Implement frontend + backend + DB query. | Weekly Report + MR Link |
| Month 3 — Feature Development & Code Quality |  |  |  |
| 9 | Week 9 | Learning & Discussion: Banking Security Standards & Review Process: Financial application security best practices, OWASP Top 10 (SQL injection, XSS, CSRF), sensitive data masking (PII, Account/Card numbers), strict BigDecimal usage for monetary math, and MR review checklist. | Weekly Report |
| 10 | Week 10 | Hands-on: Mini Feature Development (Full-Stack): Design and implement an assigned mini-feature connecting customer and admin workflows (e.g., "Beneficiary Management with OTP on iBanking_portal & Flagged Beneficiary Review on adminconsole" OR "Tiered Transfer Limit Adjustment with Maker-Checker Approval"). | Weekly Report + MR Link |
| 11 | Week 11 | Hands-on: Unit Testing, Audit & Code Review: Write unit tests for assigned services/components (JUnit 5, Mockito for backend; Jasmine/Karma for Angular), verify audit trail integrity and edge cases, participate in peer MR reviews, and document test cases. | Weekly Report |
| 12 | Week 12 | Final Project Presentation & Evaluation: Present completed work to engineering leads and mentors (live demo of iBanking_portal & adminconsole features + architecture walkthrough), receive evaluation feedback, and submit final internship report. | Final Report + Demo |

## Deliverables Summary

| Month | Key Deliverables |
| --- | --- |
| Month 1 | Running local environment (iBanking_portal & adminconsole), Architecture documentation, End-to-end module trace report |
| Month 2 | 2–3 bug fix MRs, 1 feature enhancement MR across frontend and backend |
| Month 3 | 1 full-stack mini feature MR, Unit test coverage report & test cases, Final presentation & comprehensive internship report |

## Tools & Technologies

| Category | Tools & Technologies |
| --- | --- |
| Frontend | Angular (17+/21), TypeScript, HTML5, CSS3 / Bootstrap / Angular Material |
| Backend | Java 17, |
| Database | MSSQL Server / PostgreSQL / SSMS |
| API & Testing | Postman, Swagger / OpenAPI/ Jasmine / Karma |
| Version Control | Git, GitLab / GitHub (Branching strategy, Merge Requests, Code Reviews) |
| IDE | Visual Studio Code (Frontend/ Backend) |
| Communication | Weekly Report, Daily Stand-up, MR Review, Sprint / Team Retrospective |

## Evaluation Criteria

| Criteria | Weight | Description |
| --- | --- | --- |
| Attendance & Punctuality | 10% | Punctual attendance, active participation in daily stand-ups and team discussions |
| Weekly Report Quality | 20% | Thoroughness, clarity, and timely submission of weekly progress and learning reports |
| Code Quality (MR Reviews) | 30% | Adherence to coding standards, clean architecture, security awareness, and test coverage |
| Problem-solving & Initiative | 20% | Analytical thinking, debugging capability, proactiveness in learning, and asking right questions |
| Final Presentation | 20% | Quality of live demo (iBanking_portal & adminconsole), clear slide delivery, and code defense |