# 3 Months Learning Journey (Digital Banking)

Projects: Admin Console (admin_console, admin_console_spa), iBanking (ibanking17, ibanking-portal), IAM (ibanking_iam_mongo) Stack: Angular, Java Spring Boot, MongoDB / SQL Prerequisites: Fundamental knowledge of Java EE, HTML, CSS, JavaScript

## Schedule

### Month 1 — Transition & Environment Setup

Focus: Bridging the gap from Java EE to Spring Boot, and basic web to Angular. Setting up the local environment.

| Week | Assignment | Hands-on Activity |
| --- | --- | --- |
| Week 1 | Onboarding & Environment Setup:Install tools (Node.js, Angular CLI, JDK, IDE, Git, DB clients). | Clone admin_console, admin_console_spa, ibanking17, ibanking-portal, and ibanking_iam_mongo. Run frontend & backend locally. Explore project structures. |
| Week 2 | Backend Transition (Java EE to Spring Boot):Discuss Dependency Injection (IoC), Spring Web MVC vs Servlets, core annotations (@RestController, @Service, @Repository), and application properties. | Trace Backend Flow: Pick a simple REST API in admin_console or ibanking17 and trace the request from Controller -> Service -> Repository. |
| Week 3 | Frontend Transition (HTML/JS to Angular):Discuss TypeScript basics, Angular Components, Modules, Data Binding, and difference from vanilla HTML/JS. | Trace Frontend Flow: Trace an existing UI screen in admin_console_spa or ibanking-portal (HTML -> Component -> Service). |
| Week 4 | Project Architecture & Auth Flow:Understand how the SPA communicates with Spring Boot via REST APIs. Discuss JWT Authentication flow and how ibanking_iam_mongo fits in. | End-to-End Trace: Trace a full login or dashboard loading flow from Angular -> Spring Boot API -> Database. Document findings and present to team. |

### Month 2 — Core Development & Minor Issues

Focus: Deepening framework knowledge and starting to contribute to the actual codebase via minor bug fixes.

| Week | Assignment | Hands-on Activity |
| --- | --- | --- |
| Week 5 | Deep Dive: Backend Data Access:Explain Spring Data JPA / MongoRepository. Discuss Request/Response DTO patterns, entity mapping, and database interaction in the projects. | Query Tracing: Find and explain a complex query or stored procedure used in ibanking17 or admin_console. |
| Week 6 | Deep Dive: Angular Services & HTTP:Explain Angular HttpClient, RxJS (Observables, Subscriptions, basic operators like map, catchError), and Route Guards. | API Integration Study: Study how API responses are handled and mapped to the UI in ibanking-portal (e.g., Bill Payment or Account Info screens). |
| Week 7 | Hands-on: Admin Console Bug Fixes:Learn Git workflow (branching, commits, MR). | Bug Fixing: Fix 1-2 assigned minor bugs in admin_console_spa or admin_console (e.g., UI alignment, form validation, simple API error handling). Submit MR. |
| Week 8 | Hands-on: iBanking Bug Fixes:Understand the specific architecture of iBanking portal and backend. | Bug Fixing: Fix 1-2 minor issues in ibanking-portal or ibanking17. Participate in code review with seniors. |

### Month 3 — Feature Enhancement & Code Quality

Focus: Building a full feature end-to-end, understanding code quality, and final evaluation.

| Week | Assignment | Hands-on Activity |
| --- | --- | --- |
| Week 9 | Feature Enhancement (Part 1):Discuss adding a new feature. Explain how to design the API contract, database changes, and UI layout. | Mini Feature: Start adding a small enhancement (e.g., a new filter field, CSV export, or new lookup component) involving both frontend and backend. |
| Week 10 | Feature Enhancement (Part 2):Discuss code standards, logging best practices, security (e.g., input sanitization), and performance considerations. | Complete the mini feature development. Submit a full-stack MR. Address review comments from seniors. |
| Week 11 | Testing & Refactoring:Introduction to Unit Testing (JUnit/Mockito for Backend, Jasmine/Karma for Angular). Code review checklist. | Write basic unit tests for the newly developed feature or refactor a small piece of assigned code. |
| Week 12 | Wrap-up & Evaluation:Preparation for final presentation. Reflect on learning progress. | Final Presentation: Demo the completed mini feature and bug fixes, do a code walkthrough, and submit the final internship report. |

## Deliverables Summary

| Month | Key Deliverables |
| --- | --- |
| Month 1 | Running local environments, E2E Flow Trace Document, Weekly Reports |
| Month 2 | 2-3 Bug Fix MRs (Admin Console & iBanking), Weekly Reports |
| Month 3 | 1 Full-stack Mini Feature MR, Basic Unit Tests, Final Presentation |

## Tools & Technologies

| Category | Tools |
| --- | --- |
| Frontend | Angular, TypeScript, HTML, SCSS/CSS |
| Backend | Java, Spring Boot, Spring Data |
| Database | MongoDB (ibanking_iam_mongo), SQL Server / Oracle |
| Version Control | Git, GitLab/GitHub (Branching, MRs) |
| IDE | VS Code (Frontend), IntelliJ IDEA (Backend) |